Jack Storm
Spencer Martin
TANK STORM

Game Design Doc
Tank Storm is the name of our game. It is an arena combat game for 1 to 2 players. The players will Progress through a series of stages by defeating enemy tanks.

The Players
- Controls:
  - Forward and backwards movements
  - Tank body turning
  - Barrel turning
  - Fire button
- They can only take one hit
- When a Player shoots they fire in the direction of the barrel.
Enemies
- Enemies will spawn at set locations on each level
- The will wander aimlessly, until players come into view.
- Types of Enemies:
  - Standard – only fire bullets //required
  - Mine – drops mines that explode after a few seconds //bonus
  - Rocket – fires a really fast bullet //bonus
  - Boss – fires normal bullets, takes multiple hits //required

Levels
- Destroying all enemies progress to the next level
- Each Level has a certain layout obtained from a file
- Each level contains a certain number of enemies

Bullets
- Normal Bullets can bounce once off of walls
- Rocket Bullets fire fast and don't bounce
- Mines explode after set time
- If bullets collide, both explode

Points
- Standard Tank – 100 points
- Mine Tank – 75 points
- Rocket Tank – 150 points
- Boss Tank – 500 points
- Mines – 25 points
- Life – 2000 points

Other
- Players have 3 lives, separately
- Players gain life every 2000 points

Technical Design Doc
Level System – Low Risk
Assets Manager – Low Risk
Bullet Manager – Low Risk
Menu System – Low Risk

Input System – Medium Risk
Save/Load System – Medium Risk
Updating architecture to support SDL 2.0 – Medium Risk
Difficulty/Speed Levels – Medium Risk
Enemy Tanks – Medium Risk
Collision System – Medium Risk

AI System – High Risk

Milestone Schedule
Week 11 – Milestone 0
- Game Design Document – Storm
- Technical Design Document – Storm
- Milestone Schedule – Storm
- Division of Responsibilities – Storm
- Tech Demo
  - Base Architecture – Martin
  - Convert Allegro to SDL 2.0 – Martin/Storm
  - Event System that encapsulates SDL Events

Week 12 – Milestone 1
- Basic Tank movements
- Standard Enemy Tank
- AI system started
- Test Level
- Level load from text

Week 13 – Milestone 2 – Alpha
- Bullet Manager
- Difficulty Levels
- Points
- Multiple Levels
- Boss Tank

Week 14 – Milestone 3 – Beta
- Sound system
- Menu system
- Other Tanks

Week 15 – Final Milestone
- Final Deliverable
  - …
- Post-mortem – Storm/Martin
- Presentation – Storm/Martin